MediConnect

Stripe Connect — Implementation Plan

Backend (Spring Boot) and Frontend (React) work breakdown

Companion to:

MediConnect Backend Architecture v1.0 (April 2026)

MediConnect Frontend UI Architecture v1.0

Target branches

healthCare → feature/improvements-2-stripe

my-app → feature/improvements-4-stripe

# 0. Executive Summary

This document specifies how to deliver real Stripe Connect functionality across the MediConnect Spring Boot backend and React frontend. It builds on the existing scaffolding in the codebase: the Payment entity, the RESERVED → HELD → RELEASED state machine, the StripePaymentService stubs, the Quartz PaymentReleaseJob, and the architecture decisions already made in mediconnect_architecture.docx and MediConnect_UI_Architecture.docx.

Goal: end-to-end real money movement — patient pays at booking, funds are held in escrow, the medic or clinic receives a transfer 2 hours after the consultation ends, refunds and chargebacks are handled correctly, and onboarding for clinic-affiliated and independent medics works through Stripe Express.

Out of scope here: Daily.co video integration, the broader notification subsystem, GDPR data export, and the medic strike system. They are tracked separately in the gap analysis.

# 1. Decisions to Lock Before Code Starts

These decisions are taken once and referenced throughout the implementation. If any of them change, change them here first, not in tickets.

| Decision | Recommended choice | Rationale |
| --- | --- | --- |
| Stripe Connect account type | Express (both clinics and independent medics) | Stripe-hosted KYC in Romanian, platform owns the account, satisfies PSD2 with minimal compliance burden. |
| Charge model | PaymentIntent with automatic capture + later Transfer (charge now, transfer later) | Matches the architecture's escrow model precisely. |
| Currency | ron | Per architecture; supported by Stripe Romania accounts. |
| Dispute window | 120 minutes | Pick one explicitly and store as app.payment.dispute-window-minutes; the architecture leaves this open. |
| Cancellation policy | 2 hours full-refund window | Adopt the architecture's 2h rule and remove the current 24h logic in BookingServiceImpl.cancel(). |
| Payment metadata | Always: bookingId, consultationId, patientId, medicId, clinicId, platformFee, kind | Deterministic webhook reconciliation and audit traceability. |
| Idempotency | Idempotency-Key = bookingId for PI create; paymentId+":release" for transfers; per-attempt key for refunds | Prevents double-charge and double-payout on retries. |
| Invoicing | Defer to Phase 2; rely on Stripe's automatic email receipt for v1 | Decouples MVP from invoicing complexity. |
| Webhook tolerance | 300 seconds; reject older events | Stripe default; mitigates replay. |
| 3DS / SCA | Always-on via PaymentElement and automatic_payment_methods | EU + Romanian cards routinely require 3DS. |

# 2. Backend (healthCare, branch feature/improvements-2-stripe)

## 2.1 Dependencies and Configuration

- stripe-java 26.3.0 is already in pom.xml — no change.

- Add a StripeConfig @Configuration class that sets Stripe.apiKey at startup, configures Stripe.setMaxNetworkRetries(2), and exposes a RequestOptions.Builder factory bean for consistent idempotency-key handling.

- New properties in application.properties (with profile overrides):

stripe.api.key=${STRIPE_API_KEY}
stripe.webhook.secret=${STRIPE_WEBHOOK_SECRET}
stripe.connect.refresh-url=${FE_BASE_URL}/payouts/refresh
stripe.connect.return-url=${FE_BASE_URL}/payouts/return
app.payment.platform-fee.independent-pct=15
app.payment.platform-fee.clinic-pct=10
app.payment.dispute-window-minutes=120
app.payment.currency=ron

- Secrets must come from environment variables, never committed. Production should later move them to AWS Secrets Manager.

## 2.2 Domain and Schema Changes

Introduce Flyway in this work — replace spring.jpa.hibernate.ddl-auto=update with validate, and add a baseline migration that captures the current schema. Then add a new migration Vxxx__stripe_extensions.sql:

- payment table: stripe_charge_id, stripe_application_fee_id, stripe_refund_id, client_secret (transient — store only until paid), last_webhook_event_id.

- New stripe_event table acting as the idempotency ledger: id (UUID), stripe_event_id (UNIQUE), type, received_at, processed_at, payload_hash, status (RECEIVED|PROCESSED|FAILED|IGNORED), error_message.

- clinic and medic tables: add stripe_account_status (PENDING|VERIFIED|RESTRICTED|REJECTED), stripe_payouts_enabled (boolean), stripe_charges_enabled (boolean), stripe_account_requirements (jsonb).

- users table: stripe_customer_id is already present — keep using it.

- Add the official Quartz JDBC schema (tables_postgres.sql from quartz-scheduler) so the JobStoreTX upgrade in Section 2.5 can land.

## 2.3 Connect Onboarding

New StripeConnectService with the following operations:

String createExpressAccount(OwnerType ownerType, UUID ownerId, String email);
String createOnboardingLink(String accountId, String refreshUrl, String returnUrl);
StripeAccountStatus refreshAccountStatus(String accountId);
String createDashboardLoginLink(String accountId);

Endpoints under /api/v1/payments/connect:

- POST /onboarding-link (MEDIC or CLINIC_MANAGER) — creates an account if absent, returns one-time onboarding URL.

- GET /account-status — polled by the FE.

- POST /dashboard-link — returns Stripe Express dashboard URL.

- POST /refresh-status — admin-only force refresh.

Authorize with new permission strings: STRIPE_ACCOUNT_MANAGE_OWN, STRIPE_ACCOUNT_MANAGE_CLINIC. This seeds the broader @PreAuthorize migration also called out in the gap analysis.

## 2.4 Charge / Escrow Flow (Booking → Payment)

Replace the four StripePaymentService stubs with real implementations.

### createPaymentIntent

- Lazily ensure a Stripe Customer for the patient — store users.stripe_customer_id.

- Build PaymentIntentCreateParams with: amount in bani (long math, never double); currency=ron; customer=patient.stripe_customer_id; automatic_payment_methods.enabled=true; capture_method=automatic; transfer_group="booking_<id>"; application_fee_amount=platformFee; metadata = { bookingId, patientId, medicId, clinicId?, platformFee, kind: "booking" }.

- Idempotency-Key = "pi:" + bookingId.

- Persist stripePaymentIntentId, client_secret, status RESERVED. Status transitions to HELD on payment_intent.succeeded webhook.

### BookingServiceImpl.create() flow

- Open a DB transaction: lock and consume the slot, insert the booking row, insert a payment row in RESERVED state.

- Commit the DB transaction.

- Outside the DB transaction, call createPaymentIntent and patch the payment row with the returned IDs and client_secret.

- If the Stripe call fails: mark booking FAILED_PAYMENT and run a compensating action to release the slot. Return 502 with a problem-details body so the FE can retry.

## 2.5 Transfer (Escrow Release)

StripePaymentService.transferToConnectedAccount(...) builds TransferCreateParams with:

- amount = consultationPrice − platformFee, in bani.

- currency = ron.

- destination = clinicStripeAccountId or medicStripeAccountId.

- transfer_group = "booking_<id>".

- source_transaction = stripeChargeId (recommended for Express).

- metadata = { paymentId, bookingId, consultationId, kind: "release" }.

- Idempotency-Key = paymentId + ":release".

PaymentReleaseJob (already exists, every 15 min) keeps its query findReleasable(now). Switch Quartz to JDBC JobStoreTX so the schedule survives restarts:

spring.quartz.job-store-type=jdbc
spring.quartz.jdbc.initialize-schema=never

Wrap each transfer in try/catch and persist failures to a new payment_release_attempt audit row.

## 2.6 Webhooks

New StripeWebhookController under /api/v1/webhooks/stripe.

- PermitAll in SecurityConfig but validate the Stripe-Signature header against stripe.webhook.secret using Webhook.constructEvent(...).

- Reject events older than 5 minutes via the tolerance argument.

- First action: insert into stripe_event with the event ID; if the row already exists with status PROCESSED, return 200 immediately. This is the idempotency gate.

- Dispatch on event.type — see table below.

| Event type | Handler action |
| --- | --- |
| payment_intent.succeeded | payment.status = HELD; booking.payment_status = PAID; audit log entry |
| payment_intent.payment_failed | payment.status = FAILED; release slot; notify patient (when notification subsystem is available) |
| payment_intent.canceled | Same as failed but no patient notification |
| charge.refunded | Update payment.refunded_at and stripe_refund_id; transition status to REFUNDED if not already |
| charge.dispute.created | Open chargeback record; freeze release for the related payment |
| charge.dispute.closed | Resolve based on outcome (won, lost, warning_closed) |
| transfer.created / transfer.failed | Update payment record; alert on failure |
| account.updated | Refresh clinic.stripe_* or medic.stripe_* flags |
| account.application.deauthorized | Mark account RESTRICTED and suspend new bookings against this medic/clinic |
| payout.paid / payout.failed | Audit log only |

Every successful handler also writes to audit_logs — this becomes the first real consumer of the audit subsystem.

## 2.7 Refund Flow

StripePaymentService.refund(RefundInput) creates a Stripe Refund:

- payment_intent = stripePaymentIntentId.

- amount = full ? null : partialAmountInBani.

- reason = REQUESTED_BY_CUSTOMER (or FRAUDULENT, DUPLICATE based on the caller).

- metadata = { paymentId, reason: <BUSINESS_REASON>, actor: <userId> }.

- Idempotency-Key = paymentId + ":refund:" + epochMillis — refunds should not dedupe across business attempts.

PaymentService.refund() already routes here. Eventual consistency: the FE-visible status flips on the charge.refunded webhook, not eagerly. Refund triggers (already wired in services):

- Patient cancels within policy window — full refund.

- Patient cancels outside policy window — no Stripe call, no refund.

- Medic no-show, technical failure, dispute resolved-refunded — full or partial refund.

## 2.8 Reverse Transfers (Clawback After Release)

If a dispute is upheld AFTER auto-release has already moved funds, use Transfer.createReversal(). Add StripePaymentService.reverseTransfer(paymentId, amount). Wire it into DisputeServiceImpl.resolve(RESOLVED_REFUNDED) for cases where payment.status is RELEASED.

## 2.9 Invoice Generation (Phase 2 / Deferrable)

- v1 quick path: rely on Stripe's automatic email receipt by setting receipt_email on PaymentIntent.

- v2 full path: a StripeInvoiceService that creates a Customer, an InvoiceItem, finalizes an Invoice, and stores hosted_invoice_url + PDF link on payment.invoice_url.

- Romanian VAT handling via Stripe Tax — out of v1 scope.

## 2.10 Authorization, Audit, and Observability

- Define and apply @PreAuthorize on the new endpoints: STRIPE_ACCOUNT_MANAGE_OWN, STRIPE_ACCOUNT_MANAGE_CLINIC, PAYMENT_REFUND (admin only), PAYMENT_VIEW_OWN, PAYMENT_VIEW_PLATFORM.

- Call AuditLogService.log(...) on PaymentIntent create/success/failure, transfer success/failure, refund, transfer reversal, account update.

- Structured logs with bookingId, paymentId, stripe_event_id so traces correlate in Sentry/Grafana.

- Micrometer metrics: stripe.api.calls{op,status}, stripe.webhook.events{type,result}, payment.transitions{from,to}.

## 2.11 Testing

- Unit tests with stripe-mock (the official Docker mock) for StripePaymentService.

- Integration tests using Testcontainers (Postgres) plus stub responses for happy and failure paths.

- Webhook signature tests using Webhook.constructEvent against canned payloads, including expired-tolerance rejection.

- Idempotency tests: replay the same stripe_event_id and assert no duplicate state changes.

- Spring Boot end-to-end test: create booking → confirm via test card → assert HELD → fast-forward Quartz trigger → assert RELEASED.

# 3. Frontend (my-app, branch feature/improvements-4-stripe)

## 3.1 Dependencies and Configuration

- Add @stripe/stripe-js@^4 and @stripe/react-stripe-js@^2 to package.json.

- New Vite env var: VITE_STRIPE_PUBLISHABLE_KEY (test key in dev, live in prod).

- CSP allow-list (when CSP is introduced in Phase 4): https://js.stripe.com, https://api.stripe.com, https://hooks.stripe.com.

## 3.2 Stripe Elements Wrapper

Two new files under src/features/payment/components/:

- StripeProvider.tsx — lazy-loads Stripe.js with loadStripe(VITE_STRIPE_PUBLISHABLE_KEY) and wraps children in <Elements>. Mount only on routes that need it (booking, settings) and code-split the bundle.

- PaymentForm.tsx — uses <PaymentElement> with automatic payment methods (cards, Apple Pay, Romanian local methods). Receives clientSecret as a prop. Calls confirmPayment({ elements, confirmParams: { return_url } }). 3DS challenges are handled automatically by Elements.

- After successful confirmation: poll GET /api/v1/payments/booking/{id} until status is HELD (or rely on a short SSE channel — out of v1 scope; polling is acceptable).

## 3.3 Booking Flow Integration

Today BookingSheet.tsx submits directly to MSW. New flow:

- User picks a slot — opens BookingSheet.

- BookingSheet calls useCreateBooking() which now returns { bookingId, clientSecret, payment: { amount, currency, platformFee } }.

- Sheet swaps from "review" to a <PaymentForm> step (mounted inside the same Sheet — the architecture explicitly wants the booking flow as a Sheet, not a new route).

- On successful confirmPayment, BookingSheet shows a success state with calendar invite and email confirmation copy.

- On 409 (slot taken between create and confirm): UI shows the architecture's "3 nearby slots" fallback.

## 3.4 Connect Onboarding UI

New pages /(medic)/payouts and /(clinic)/payouts. State machine:

- Not connected: primary CTA "Set up payouts with Stripe" — POST /api/v1/payments/connect/onboarding-link, redirect.

- Pending: after Stripe redirects back, poll account-status every 3s for up to 30s.

- Verified: show payout schedule, last payout, link to Stripe Express Dashboard via dashboard-link.

- Restricted / Requirements: surface requirements.currently_due as a checklist with a "Resolve in Stripe" CTA back to onboarding-link.

Components: StripeAccountStatusCard, StripeOnboardingButton, StripePayoutsTable (Recharts integration deferred to Phase 2).

## 3.5 Status Badges and Lists

Build the StripeStatusBadge component called out in the UI architecture. Always pair the colored dot with a textual label (compliance requirement — never color alone).

| Status | Color | Where to display |
| --- | --- | --- |
| RESERVED | blue | BookingDetailPage header, MedicDashboard upcoming list |
| HELD | amber | BookingDetailPage header, MedicEarnings (Phase 2) |
| RELEASED | green | MedicEarnings line items, AdminDisputeQueue |
| DISPUTED | red | AdminDisputeQueue, BookingDetailPage banner |
| REFUNDED | slate | PatientDashboard past consultations, AdminDisputeQueue |
| FAILED | red outline | PatientDashboard alerts, BookingDetailPage error state |

## 3.6 Patient Settings — Payment Methods (Phase 2)

A Settings → Payment Methods tab using Stripe's saved payment method APIs. Out of MVP scope; record here so it is not lost.

## 3.7 Trust Signals

- "Secured by Stripe" badge inline next to <PaymentElement>.

- Tiny lock + "Encrypted session" microcopy in the topbar (already mandated by the UI doc; small new component, do this here).

- All payment surfaces force HTTPS — already true via CloudFront in prod; flag for staging.

## 3.8 Error Model

Map RFC 7807 problem details and Stripe error codes to user-facing strings. New helper in src/features/payment/lib/stripeErrorMessage.ts:

stripeErrorMessage(error: StripeError, t: TFunction): string

- card_declined → "Banca a refuzat plata. Încercați alt card sau contactați banca."

- authentication_required → handled silently by Elements (3DS popup).

- insufficient_funds → explicit, actionable message.

- expired_card, incorrect_cvc, processing_error → mapped to localized strings.

- All payment-facing copy goes into i18n/ro/payment.json and i18n/en/payment.json — wire i18next as part of this work.

## 3.9 Testing

- MSW handlers for the new endpoints (/payments/connect/*, updated /bookings response shape with clientSecret).

- Vitest unit tests on stripeErrorMessage.

- Playwright E2E using Stripe test cards: 4242 4242 4242 4242 (success), 4000 0027 6000 3184 (3DS required), 4000 0000 0000 0002 (declined).

- a11y test on PaymentForm via jest-axe once tooling lands.

# 4. Cross-Cutting Work

| Concern | Where it lives | Notes |
| --- | --- | --- |
| Secrets management | Backend env (later AWS Secrets Manager) | Never commit whsec_* or sk_*. Separate keys per environment. |
| CORS | Backend SecurityConfig | Allow only the production FE origin; widen for dev. |
| Webhook IP allow-list | WAF (optional) | Stripe publishes IP ranges; nice-to-have. |
| Sentry breadcrumbs | Both sides | Add Stripe step names: pi.created, pi.confirmed, webhook.payment_intent.succeeded. |
| Audit | Backend AuditLogService.log on all payment state transitions | First real consumer of the audit subsystem. |
| i18n | All payment-facing copy in i18n/ro/payment.json + i18n/en/payment.json | Wire i18next finally as part of this work. |
| Feature flag | feature.payments.live | Ship code dark, then enable per-tenant for staged rollout. |

# 5. Phased Delivery

Pragmatic sequencing — each phase ends in something demoable and reversible.

### Phase A — Foundations (≈1 week)

- Add Flyway, baseline migration, Quartz JobStore JDBC schema.

- Create stripe_event table and StripeConfig.

- Add StripeWebhookController with signature verification only — no business handlers yet. Verify with Stripe CLI: stripe listen --forward-to localhost:8080/api/v1/webhooks/stripe.

- Add Permission model and the first three @PreAuthorize guards.

- Frontend: payment feature folder skeleton, StripeStatusBadge component, StripeProvider, env wiring.

### Phase B — Onboarding (≈3–4 days)

- Backend: StripeConnectService + endpoints + account.updated webhook handler that flips medic.stripe_* and clinic.stripe_* flags.

- Frontend: /(medic)/payouts and /(clinic)/payouts pages with onboarding link plus status polling.

- Test using two Stripe test-mode Express accounts (one independent, one clinic).

### Phase C — Charge & Escrow Happy Path (≈1 week)

- Backend: real createPaymentIntent + payment_intent.succeeded / .failed handlers. BookingServiceImpl.create() returns clientSecret in response payload.

- Frontend: <PaymentForm> mounted inside BookingSheet; success/failure states; race-condition (slot taken) handling.

- E2E test: full booking with 4242… card and 3DS card.

### Phase D — Release (≈3 days)

- Backend: real Transfer in PaymentReleaseJob; webhook handlers for transfer.* events.

- Frontend: payment-status live update via polling on BookingDetailPage and earnings refresh.

### Phase E — Refunds and Disputes (≈4 days)

- Backend: real refund() implementation; charge.refunded handler; reverse-transfer for post-release dispute resolution; chargeback handlers (charge.dispute.*).

- Frontend: refund-status surfacing in patient dashboard and admin dispute queue.

- Adjust BookingServiceImpl.cancel() to the architecture's 2-hour rule.

### Phase F — Hardening (≈3–4 days)

- Idempotency soak test: replay every webhook type.

- Audit log coverage check.

- Sentry breadcrumbs + Micrometer metrics + Grafana panel.

- Romanian copy review for all payment surfaces.

- Pen-test–style review of webhook signature handling, CSRF on POSTs, secret storage.

### Phase G — Phase 2 Add-Ons (separate effort)

- Invoicing API, saved payment methods, Romanian VAT on invoices, Stripe Radar custom rules, Stripe Tax if applicable.

Total effort estimate: roughly 3–4 weeks for one full-stack engineer or two engineers in parallel (one Java, one React) for the through-line A → F.

# 6. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Quartz job store stays RAMJobStore; we only realize at first restart | Ship the JDBC migration in Phase A as a hard prerequisite — block payment go-live on it. |
| Webhooks delivered, handler crashes, duplicate side effects on retry | stripe_event ledger + Idempotency-Key everywhere. |
| Currency rounding (RON → bani) in BigDecimal ↔ long | Centralize in MoneyUtil.toMinorUnits(BigDecimal) using BigDecimal.movePointRight(2).setScale(0, RoundingMode.HALF_UP).longValueExact(). |
| Romanian banks frequently require 3DS even for low-value | Always pass automatic_payment_methods and let Elements drive 3DS — no payment_method_options.card.request_three_d_secure heroics. |
| Connect account de-authorisation breaks future bookings silently | account.application.deauthorized handler marks medic/clinic un-bookable and surfaces a banner in their dashboard. |
| Race: patient pays after slot already booked by someone else | Backend creates booking + slot lock + payment row in one DB transaction BEFORE PaymentIntent. If slot is gone, return 409 — Stripe is never called. |
| Refund + chargeback collide | DisputeServiceImpl.resolve reverses transfer first (if released), then refunds — a charge cannot be refunded after a chargeback resolves. |
| Stripe outage | Surface a generic "Payments temporarily unavailable" banner; fail booking creation closed (do not reserve a slot). |
| Test/live key mix-up | Separate Spring profiles; CI fails if sk_live_* appears in non-prod profile. |

# 7. Acceptance Criteria

The feature is considered shippable to staging when all of the following hold:

- A patient can book and pay for a real consultation using Stripe test cards in the staging environment, including a 3DS-required card and a declined card.

- Payment state transitions RESERVED → HELD → RELEASED are exclusively driven by webhooks; no service call directly mutates the state.

- Replaying any webhook event ID at least 5 times causes no duplicate state changes.

- Quartz survives a server restart with at least one HELD payment pending release; the release fires correctly afterward.

- A medic and a clinic can each complete Stripe Express onboarding from the FE and reach a VERIFIED account state with charges_enabled and payouts_enabled true.

- Cancelling a booking more than 2 hours before the slot triggers a real Stripe refund and the patient sees REFUNDED in their dashboard within 60s of webhook delivery.

- A dispute resolved RESOLVED_REFUNDED on a payment that has already RELEASED produces a successful Transfer reversal, then a Refund, with the audit log capturing both.

- All new endpoints carry @PreAuthorize and reject unauthorized callers with 403.

- All payment-related copy is rendered through i18next with both Romanian and English keys present.

- No secret value (sk_*, whsec_*) appears anywhere under version control.

- Sentry breadcrumbs are emitted for every Stripe step on both sides; Grafana shows the new Micrometer metrics.